## Group Scribe: Kevin Pullara Meeting 1

2/12/2025

Requirements document- Graham is going to reach out to DRABT by lechwe

1. Need to make sure we have blank flashcards where the user can edit them and be able to pull them up on app.
2. Servers don’t crash
3. Outcomes are predictable
4. Accurate
5. To a certain extent we don’t know what our clients are expecting, deploy a web application for the whole world to see or just for college study help.
6. Starting on Introduction
   1. Purpose of the document-accessible on the web or app that is free of charge that inspires students to study. The purpose of the product is to create and view digital flashcards to aid students with memorization.
   2. Scope of the project
   3. Overview of the software system
7. Like quizlett
8. Use unity to create app – Kevin & Graham
9. SIMPLE

Overall, today’s meeting was to get started on the requirements and discuss what our product will do. We also discussed how we want how we would like our product to look like. Main part of the project is how simple can we make it.

30 mins

## Meeting 2

2/19/2025

System design document first

Using PlantUML

Deck = 20

Flashcard = 2 card

Javascript engine is very similar to app.

Design? – trying to keep it similar to website

Passing the decks through Json data-

4 weeks left

Working Proto type?

4 parts on system design

Netflix style

30 mins

## Meeting 3

2/26/25

Today we talked about on the implementation of our product

We started the design documentation.

Kevin and Tawanda wasn’t there

Mary and Tawanda working on website design

Kevin working on app design

Graham working on database and python RESTful server.

30 mins

## Meeting 4

3/5/25

\*Canceled due to Kevin and Tawanda being absent, and a lack of group progress.  
  
Meeting 5

3/12/25

Talked about our product and where we are at

Tawanda was missing

Kevin will not be able to finish the app in time, finish the system design

Started the user manuals

Talked about how we will do our prototype writeup on Saturday

Decided to have a mothball due to not being able to finish product

Mary was working on connecting javascript and the html/css part of the website.

30 mins